STOCKFLOW

Inventory Management Platform

Project Blueprint • v1.0 • September 2026

A learning-first, production-like inventory platform designed to develop Python, SQL, Machine Learning and MLOps engineering skills.

1. Project Vision & Goals

StockFlow is designed to serve two purposes: a realistic software engineering portfolio project and a practical learning environment for ML Engineering.

Primary career direction: ML Engineer.

Secondary objective: demonstrate production-oriented engineering and portfolio quality.

Business domain: inventory and warehouse management.

ML scope for MVP: Demand Forecasting for material usage over 7-day and 30-day horizons.

MLOps scope: MLflow, Docker, GitHub Actions, CI/CD/CT and GCP.

Avoid unnecessary infrastructure complexity such as Redis, object storage, Kafka or Kubernetes in the initial version.

2. Product Scope

MVP Modules

Materials

Category

Warehouse

Storage Location

Supplier

Customer

Stock: In, Out, Transfer, Adjustment

Inventory

Inventory Check

Stock Movement History

Dashboard

Authentication and role-based access

Post-MVP ML Capability

Historical material demand extraction from stock-out transactions.

Demand forecasting for the next 7 days.

Demand forecasting for the next 30 days.

Forecast visualization and alerting in the dashboard.

3. High-Level Architecture

STOCKFLOW
              Inventory Management Platform

       ┌──────────────────┐
       │     Next.js      │
       │ Frontend / UI    │
       └────────┬─────────┘
                │ REST / JSON
                ▼
       ┌──────────────────┐
       │     FastAPI      │
       │ Modular Backend  │
       └────────┬─────────┘
                │ SQLAlchemy
                ▼
       ┌──────────────────┐
       │    PostgreSQL    │
       │  Source of Truth │
       └────────┬─────────┘
                │ Historical Data
                ▼
       ┌──────────────────┐
       │   ML Pipeline    │
       │ Train/Evaluate   │
       │      MLflow      │
       └────────┬─────────┘
                ▼
       ┌──────────────────┐
       │ Demand Forecast  │
       │     7 / 30 days  │
       └──────────────────┘

Architecture style: Modular Monolith for the business backend, with a separate ML pipeline. The design intentionally avoids microservices until there is a demonstrated need.

4. Repository Structure

stockflow/
├── stockflow-frontend/
├── stockflow-backend/
├── stockflow-ml/                  # add after backend/data foundation
├── stockflow-infrastructure/
├── docs/
├── .github/
│   └── workflows/
├── docker-compose.yml
├── .gitignore
├── README.md
└── LICENSE

Current local root: D:\Projects\stockflow

5. Frontend Blueprint

Technology: Next.js + TypeScript + Tailwind CSS + shadcn/ui + TanStack Query + Zustand.

stockflow-frontend/
├── app/
│   ├── (auth)/login/
│   └── (dashboard)/
│       ├── dashboard/
│       ├── materials/
│       ├── categories/
│       ├── warehouses/
│       ├── locations/
│       ├── suppliers/
│       ├── customers/
│       ├── stock/
│       ├── inventory/
│       ├── inventory-check/
│       ├── movements/
│       └── forecasting/
├── components/
├── features/
├── lib/
├── stores/
├── hooks/
├── types/
└── config/

Rendering: App Router + Server Components with Client Components only where interactivity requires them.

TanStack Query: server state, API fetching, caching and synchronization.

Zustand: lightweight client/UI state only.

Feature-oriented organization to avoid large shared components and tightly coupled modules.

6. Backend Blueprint

Technology: Python + FastAPI + Pydantic + SQLAlchemy + Alembic + PostgreSQL + JWT.

stockflow-backend/
├── app/
│   ├── main.py
│   ├── core/
│   ├── db/
│   ├── models/
│   ├── schemas/
│   ├── api/v1/
│   ├── services/
│   └── repositories/
├── tests/
│   ├── unit/
│   └── integration/
├── alembic/
├── requirements.txt
├── .env
├── .env.example
└── README.md

API versioning starts at /api/v1. FastAPI will provide OpenAPI/Swagger documentation.

7. Database Blueprint

Database: PostgreSQL. It is the authoritative source of transactional and inventory data.

| Entity | Purpose | Relationship / Notes |
| --- | --- | --- |
| User | Authentication and authorization | Role: ADMIN / VIEWER |
| Category | Material classification | One category → many materials |
| Material | Inventory item master data | Linked to category and transactions |
| Warehouse | Physical warehouse | One warehouse → many locations |
| StorageLocation | Bin/location inside warehouse | Belongs to warehouse |
| Supplier | Source of stock | Referenced by inbound transactions |
| Customer | Stock destination / recipient | Referenced by outbound transactions |
| Inventory | Current stock state | Material + warehouse + location |
| StockTransaction | Stock operation header | IN / OUT / TRANSFER / ADJUSTMENT |
| StockTransactionItem | Transaction line items | Material, quantity, source/destination |
| InventoryCheck | Physical count | System quantity vs actual quantity |

Core principle:

Inventory = current state
Stock Movement = immutable operational history
Transactions = source of truth for how inventory changed

8. Authentication & Authorization

Next.js Login
     ↓
POST /api/v1/auth/login
     ↓
FastAPI
     ├── verify credentials
     ├── verify user
     └── issue JWT
     ↓
Access Token
     ↓
Protected API

ADMIN: full read/write access across the system.

VIEWER: read-only access.

Backend enforces authorization. Frontend visibility controls are only UX, not security.

JWT implementation should be designed so token handling can later support refresh-token patterns if required.

9. REST API Blueprint

/api/v1/auth/login
/api/v1/auth/me

/api/v1/materials
/api/v1/categories
/api/v1/warehouses
/api/v1/locations
/api/v1/suppliers
/api/v1/customers

/api/v1/stock/in
/api/v1/stock/out
/api/v1/stock/transfer
/api/v1/stock/adjustment

/api/v1/inventory
/api/v1/inventory/{material_id}

/api/v1/inventory-checks
/api/v1/movements

/api/v1/forecasting

10. Inventory Business Flows

Stock In

Supplier → Stock IN → Warehouse → Storage Location → Inventory + quantity

Stock Out

Inventory → Stock OUT → Customer / Department → Inventory - quantity

Transfer

Location A → Transfer → Location B
A quantity -x, B quantity +x

Adjustment

System quantity ≠ physical count → Adjustment transaction → corrected Inventory

11. Dashboard

Total materials.

Low-stock materials.

Total inventory quantity / value where applicable.

Stock movement trends.

Top-used materials.

Forecast alerts after ML capability is available.

The dashboard is a consumer of validated business data, not the starting point of development.

12. Machine Learning Blueprint

MVP problem: Demand Forecasting. The model predicts material usage based primarily on historical stock-out demand.

Historical Stock OUT
        ↓
Data Extraction
        ↓
Data Validation
        ↓
Preprocessing
        ↓
Feature Engineering
        ↓
Baseline
        ↓
Model Training
        ↓
Evaluation
        ↓
MLflow Tracking
        ↓
Best Model
        ↓
7-day / 30-day Forecast

Recommended progression

Baseline: moving average / naive forecast.

Classical ML baseline: linear regression where appropriate.

Tree-based model such as Random Forest or gradient boosting.

Compare models using time-aware validation and metrics such as MAE, RMSE and MAPE where appropriate.

Do not start with LSTM/Transformers. Model complexity must be justified by measurable improvement.

13. Feature Engineering

date
day_of_week
day_of_month
month
week_of_year

lag_1
lag_7
lag_14
lag_30

rolling_mean_7
rolling_mean_14
rolling_mean_30

The exact feature set should be validated experimentally rather than assumed to be optimal.

14. ML Repository Structure

stockflow-ml/
├── data/
│   ├── raw/
│   └── processed/
├── notebooks/
├── src/
│   ├── data/
│   ├── features/
│   ├── models/
│   └── evaluation/
├── pipelines/
├── tests/
├── mlflow/
├── requirements.txt
└── README.md

15. MLOps Blueprint

PostgreSQL
    ↓
Extract → Validate → Transform
    ↓
Feature Engineering
    ↓
Training
    ↓
Evaluation
    ↓
MLflow Experiment Tracking
    ↓
Model Registry
    ↓
Forecast Service
    ↓
FastAPI
    ↓
Next.js

MLflow is used to track experiments, parameters, metrics and model artifacts, enabling reproducibility and model comparison.

16. CI / CD / CT

Continuous Integration

git push → GitHub Actions → lint → unit tests → integration tests

Continuous Delivery / Deployment

main → build → Docker image → deployment

Continuous Training

New data → train → evaluate → compare → register if better → deploy

CT is introduced after the forecasting pipeline is stable. It should not be bolted onto an unstable model pipeline.

17. Docker & Local Environment

Docker Compose

frontend  :3000
backend   :8000
postgres  :5432
mlflow    :5000   # later phase

Start with frontend, backend and PostgreSQL.

Add MLflow after the ML pipeline exists.

Avoid Redis, Kafka, Kubernetes and other infrastructure until a concrete requirement appears.

18. GCP Deployment Direction

GitHub
  ↓
GitHub Actions
  ↓
Docker
  ↓
GCP
  ├── Frontend
  ├── FastAPI Backend
  ├── PostgreSQL
  └── ML / model workflow

Exact GCP services should be selected after the local Docker architecture is stable. This prevents cloud-specific details from distracting from Python, SQL, ML and MLOps fundamentals.

19. Testing Strategy

Backend: pytest unit tests, integration tests and API tests.

Inventory domain: test stock in/out/transfer/adjustment and inventory consistency.

Authorization: verify VIEWER cannot perform write operations.

ML: test data validation, feature generation, prediction shape and evaluation metrics.

Frontend: component and integration tests where business value justifies them.

20. Git & GitHub Workflow

main
 └── develop
      ├── feature/material-management
      ├── feature/inventory
      ├── feature/auth
      ├── feature/forecasting
      └── fix/inventory-calculation

Use conventional-style commit prefixes such as feat, fix, test, refactor, ml and ci.

Keep commits small and logically scoped.

Use pull requests when practical to practice real engineering workflow, even for a solo project.

21. Documentation Strategy

docs/
├── architecture/
│   ├── system-architecture.md
│   └── backend-architecture.md
├── database/
│   └── database-design.md
├── api/
│   └── api-design.md
├── ml/
│   ├── forecasting.md
│   ├── feature-engineering.md
│   └── model-evaluation.md
└── deployment/
    ├── docker.md
    └── gcp.md

The repository README should cover overview, features, architecture, tech stack, database, API, ML, MLOps, testing, Docker, CI/CD/CT, deployment, screenshots and roadmap.

22. Development Roadmap

| Phase | Focus | Deliverable |
| --- | --- | --- |
| Phase 0 | Foundation | Repository, GitHub, environment, Docker basics, structure |
| Phase 1 | Backend Foundation | FastAPI, Pydantic, SQLAlchemy, PostgreSQL, Alembic, Swagger |
| Phase 2 | Authentication | Users, password hashing, JWT, ADMIN / VIEWER, RBAC |
| Phase 3 | Master Data | Category, Material, Warehouse, Location, Supplier, Customer |
| Phase 4 | Inventory Core | IN, OUT, Transfer, Adjustment, Inventory, Movement History |
| Phase 5 | Inventory Check | Physical count, variance, adjustment, history |
| Phase 6 | Frontend | Login, Dashboard, Master Data, Stock, Inventory, Movement |
| Phase 7 | Testing | Unit, integration, API and selected frontend tests |
| Phase 8 | ML | EDA, preprocessing, features, baseline, model, evaluation |
| Phase 9 | MLflow | Experiment tracking, metrics, model registry |
| Phase 10 | Forecasting API | 7/30-day predictions exposed through FastAPI |
| Phase 11 | Docker + CI/CD | Testing, build, containerization, deployment |
| Phase 12 | Continuous Training | Automated training, evaluation and model registration |
| Phase 13 | GCP | Cloud deployment and production-like environment |

23. Learning Strategy

Use StockFlow as a just-in-time learning vehicle rather than studying every technology completely before writing project code.

StockFlow need
   ↓
Identify missing knowledge
   ↓
Learn only what is required
   ↓
Implement
   ↓
Test
   ↓
Document what was learned
   ↓
Refactor after understanding improves

Need API → learn FastAPI.

Need database → learn PostgreSQL, SQL and SQLAlchemy.

Need authentication → learn JWT and authorization.

Need tests → learn pytest.

Need forecasting → learn Pandas, NumPy and ML fundamentals.

Need reproducibility → learn Docker.

Need experiment tracking → learn MLflow.

Need deployment → learn GCP.

24. Portfolio / CV Positioning

The final project should demonstrate engineering decisions rather than simply list technologies.

Real inventory domain with transactional consistency.

Python/FastAPI REST API with PostgreSQL.

JWT authentication and RBAC.

Automated tests.

Demand forecasting with measurable model evaluation.

MLflow experiment tracking and model registry.

Dockerized development and deployment.

GitHub Actions CI/CD and later continuous training.

GCP deployment.

Clear architecture and technical documentation.

25. Architecture Principles

Prefer simple architecture that can evolve.

Separate current inventory state from transaction history.

Keep business logic out of API route handlers where practical.

Validate inputs at the API boundary and enforce business rules in services/domain logic.

Treat backend authorization as the security boundary.

Do not add infrastructure because it looks impressive.

Measure ML improvements against a baseline.

Make experiments reproducible.

Every major phase should result in a working increment.

Optimize for learning depth and maintainability, not technology count.

26. Final Blueprint Summary

STOCKFLOW
│
├── Frontend
│   ├── Next.js
│   ├── TypeScript
│   ├── Tailwind CSS
│   ├── shadcn/ui
│   ├── TanStack Query
│   └── Zustand
│
├── Backend
│   ├── Python
│   ├── FastAPI
│   ├── Pydantic
│   ├── SQLAlchemy
│   ├── Alembic
│   ├── REST API
│   ├── Swagger / OpenAPI
│   └── JWT / RBAC
│
├── Database
│   └── PostgreSQL
│
├── ML
│   ├── Demand Forecasting
│   ├── 7-day forecast
│   ├── 30-day forecast
│   ├── Baseline comparison
│   └── Model evaluation
│
├── MLOps
│   ├── MLflow
│   ├── Docker
│   ├── GitHub Actions
│   ├── CI/CD
│   └── Continuous Training
│
└── Cloud
    └── GCP

Recommended immediate next step: Phase 0 — initialize the repositories, environment strategy, Git workflow and Docker Compose foundation.